Group 4:

For our team:

3 people working

Velocity = 0.5

3 iterations

1 calendar month 20 working days

| Iteration | Included Priorities | Total Days | Purpose |
| --- | --- | --- | --- |
| Iteration 1 | 10 and 20 | 21 days | Build core carpark search and display features |
| Iteration 2 | 30 and 40 | 6 days | Add recommendation and user account functions |
| Iteration 3 | 50 | 6 days | Add optional mobile, history, and admin features |

| Item | Details |
| --- | --- |
| Team members | 3 |
| Velocity | 0.5 |
| Iteration length | 20 working days |
| Maximum work per iteration | 10 days |
| Day count started | Last week |

Iteration 1

| No. | Title | Priority | Days | Status |
| --- | --- | --- | --- | --- |
| 1 | Search Nearby Carparks | 10 | 5 | Done |
| 2 | View Available Lots | 10 | 5 | Done |
| 3 | View Carpark Details | 10 | 5 | Done |
| 4 | Search by Area or Address | 20 | 1 | In Progress |
| 5 | Sort Carparks | 20 | 1 | In Progress |
| Total |  |  | 17 days |  |

Iteration 2

| No. | Title | Priority | Days | Status |
| --- | --- | --- | --- | --- |
| 6 | View Carparks in List | 10 | 3 | Done |
| 7 | View Carparks on Map | 20 | 1 | Done |
| 8 | Recommend Best Carpark | 30 | 3 | Done |
| 9 | Save Favourite Carparks | 40 | 1 | Done |
| 10 | Register Account | 40 | 1 | Done |
| 11 | Login Account | 40 | 1 | Done |
| 12 | Carpark Detail Panel | 40 | 3 | ToDo |
| 13 | Frontend Architecture Refactor | 40 | 3 | ToDo |
| Total |  |  | 16 |  |

33

Iteration 3

| No. | Title | Priority | Days | Status |
| --- | --- | --- | --- | --- |
| 14 | Mobile-Friendly Website | 50 | 3 | Todo |
| 15 | View Search History | 50 | 1 | Todo |
| 16 | Admin View Records | 50 | 2 | Todo |
| Total |  |  | 6 days |  |